## Slide 1: SoI — Prototype Stage Submission Deck Template
Team Details (fill)
Team:TeamSeven
Lead: Pavithra.K
Team-ID: P-2024-28-CD-096
Members: Nitheeskumar.M, Ragunath, Nithishkumar.R, Roshini.P
Lab Code:[CD]
Cohort: [2024-28] | Date: [26.01.2026]
Standard Codes (use exactly)
Departments: AI&DS | AI&ML | CSBS | CSE | CYS | ECE | IT | MECH
SoI Labs: AD — AI and Data Science Lab | BW — Blockchain and Web3 Lab | CD — Cloud and DevOps Lab | CS — Cyber Security Lab
EI — Embedded Systems and IoT Lab | MA — Design, Manufacturing and Automation Lab | FW — Full Stack Web Development Lab
Mentor name : [Narashima Guptha]

## Slide 2: How to Use This Template
SoI Innovation Pipeline
READ ME
Keep the final submission deck concise. Use visuals; avoid dense paragraphs.
Before you start
Choose ONE prototype strategy (Option A/B/C/D) and delete the other 3
slides.
Delete this “READ ME” slide before final submission.
Build in short iterations: v1 → v2 (at least 2).
Capture evidence (screenshots, logs, photos) as you build.
Keep scope tight: focus on the biggest risk from PoC.
Reviewer-friendly expectations
Clear prototype objective & success criteria (metrics).
End-to-end demo flow (user → system → outcome).
What is REAL vs SIMULATED is explicitly stated.
Basic quality hygiene (security, safety, reproducibility).
A Go / Refine / Pivot decision tied to evidence.
Tip: If text overflows in any box, reduce content (not font). Use appendix for extra detail.
2/23

## Slide 3
SoI Innovation Pipeline
CONTEXT
Problem & End-User Recap
From earlier stages (validated problem).
Fill these (keep short)
Problem statement (≤150 words)
[Re-Many hospitals, clinics, and individuals urgently need blood donors, but finding available, nearby donors quickly is difficult. We need a secure, dependable web platform where willing donors can register their name and their blood type so authorized hospitals or verified requesters can discover nearby donors .state the validated problem — avoid solution language.]
Target end-user / context
Who: Blood donors and authorized hospitals/clinics
Where: Local/nearby areas via a secure web platform
Why: To quickly find compatible blood donors and save lives during urgent needs
Evidence
Blood shortages are common: Many hospitals experience frequent shortages of blood, especially
specific types.
Urgent demand exists: Emergency situations (accidents, surgeries, childbirth complications) need compatible blood quickly.
Current systems are slow/fragmented: It’s hard for hospitals to find nearby donors fast.
Donor availability saves lives: Faster matches between donors and hospitals can reduce deaths.
Success metric(s)
Time saved: Faster identification of nearby compatible donors during emergencies
Errors reduced: Verified blood type records and authorized access reduce mismatches
Cost lowered: Less reliance on last-minute searches, transfers, and external procurement
Safety improved: Secure platform, verified hospitals, and controlled donor information
Current systems are slow/fragmented: It’s hard for hospitals to find nearby donors fast.
3/23
Donor availability saves lives: Faster matches between donors and hospitals can reduce deaths.

## Slide 4: SoI Innovation Pipeline
IDEATION
Ideation Recap — Options Explored & Selected Idea
From Ideation stage (ideas explored and selected for PoC).
Fill these (keep short)
Ideas explored (≥3)
Idea1-SecureDonor AgreementPlatform Idea2-SmartBlood Match&AlertSystem Idea3-Decentralized BloodSupplyNetwork
Selected idea (taken to PoC)
Why selected (Design Thinking
lenses)
Secure Donor Agreement Platform
Highly desirable: ensures safe, verified donor data for hospitals and
patients.
Feasible: can be built using existing web technologies with team
expertise.
Viable: scalable and sustainable, improving trust between donors
and hospitals.
MoSCoW: Must-have features
for PoC
Must-Have(criticalforPoC) • Verified donor registration and authentication.
Should-Have(important) • Blood type and compatibility matching alerts.
Could-Have(nicetoinclude)• Integration with mobile notifications fordonors .
SoI Prototype Stage — Submission Deck
4/23

## Slide 5: PoC Recap — What We Built & Learned
SoI Innovation Pipeline
POC
Summarize PoC outcomes and gaps that drive prototype.
PoC summary (fill)
PoC built
PoC focus
Our main goal was to prove that the core technical pieces actually work — secure authentication, trusted donor data, and accurate, real-time donor matching
PoC evidence
During testing, the system consistently authenticated users, returned correct donor matches, and updated donor availability in real time, which shows the backend is working as expected.
Key gaps
We still need to add notifications, improve location accuracy for matching, and polish the hospital UI so the experience feels smoother.
We built a working prototype that lets hospitals securely log in, search for verified donors, and check their real-time availability and eligibility.

## Slide 6: Prototype Objectives & Success Criteria
SoI Innovation Pipeline
PLAN
Define what “success” means and how you will test.
registration/login
and data entry.
data
seconds of a
donor toggling
their status.
Prototype objective / risk to reduce | Metric | Target | How we will test (prototype)
Can we successfully implement a secure donor registration system? | Functional Authentication Test Pass Rate | 100% of test cases pass for donor | Attempt donor registration and login with 10 sample user accounts.
Can hospitals securely access donor data | Hospital Login & Data View Success Rate | Hospitals can log in and view verified donor | Use a test hospital account to log in and attempt to query donor data
Is the real-time availability status functional? | Availability Update Time / Accuracy | Donor availability status updates | Time the difference between donor status change and hospital dashboard update.
 |  | within 5 | 
Add 3–5 rows. Keep it measurable.

## Slide 7
SoI Innovation Pipeline
STRATEGY
Option B- UX/Clickable
Idea Name: Secure Donor Agreement Platform
One-line Pitch:
A secure web platform that verifies and stores immutable donor blood type data, allowing hospitals to quickly access trusted and available local donors to reduce life-threatening delays.
Value Proposition:
Ensures trustworthy donor data (blood type cannot be edited), reduces mismatches, and improves hospital decision-making by providing real-time donor eligibility status.
Key PoC Focus:
Prove the technical feasibility of implementing secure authenticated access for hospitals to view verified donor data and real-time availability.
7/23

## Slide 8: Prototype Strategy Option A
SoI Innovation Pipeline
Works-like functional (integration & metrics first)
SOTPRTAIOTENGAY
Choose this if…
Your plan (fill)
Why this fits
Our first version will be a working web prototype where hospitals can log in securely, search for nearby donors, and see verified, immutable blood donor information along with their real-time eligibility status.
v1 goal
To do this, we’ll integrate:
Secure authentication
A donor database that stores trusted, uneditable records
A real-time availability system
This fits because our biggest risk is proving secure, real-time technical integration, making a works-like functional prototype the best way to validate the core system
Integrations
Definition of
Done
Validation
+ metrics
“We chose Option A because our biggest risk right now is technical feasibility, not design.
For our solution to work in real hospitals, we must prove that the whole system can run end-to-end — things like secure login, donor verification, database integration, and real-time availability must all function correctly.”
We also care about performance metrics:
How accurate is the donor data?
How fast can the system return matching donors?
Can the authentication and search flow work reliably?
Hospitals can authenticate without issues
Verified donor data displays correctly and cannot be changed
Donor search results appear with acceptable speed
Real-time availability updates correctly show who is eligible
We will validate that the system accurately displays verified donor data and returns matching donors with acceptable speed. Successful end-to-end hospital workflows without manual fixes will confirm technical feasibility.

## Slide 9: Prototype Scope, Requirements & Constraints
SoI Innovation Pipeline
SCOPE
Define what you WILL build, and what you WON’T (for now).
Scope (fill)
In scope
[Verified donor registration
Hospital authentication
Real-time donor availability
Blood compatibility alerts
Secure backend APIs
Out of scope
Mobile application
National-scale deployment
Legal compliance automation
Payment or incentive systems
Assumptions
Donors keep availability status updated
Hospitals have internet access
Sample data represents real usage
Constraints
Limited time (academic timeline)
Free-tier cloud resources
Privacy & data protection requirements
Acceptance checks (3–5)
Write as verifiable checks (not vague goals). Example:
“Seat map updates in ≤2s (p95)”
“Accuracy ≥95% on labeled events”
“Calibration per unit ≤60s”
Tip: p95 = 95th percentile (95% of cases are faster/better than this).
Now fill yours:
[Donor search response ≤500 ms (p95) ]
[Compatibility accuracy ≥95% ]
[Availability updates reflected in real tim ]
[Unauthorized access blocked]
[System supports ≥10 concurrent hospital queries ]

## Slide 10: Prototype System Overview — Architecture / Design
SoI Innovation Pipeline
DESIGN
Show end-to-end flow. Mark simulated components clearly.
Donor / Hospital → Web UI → Authentication → Backend API → Database → Compatibility Logic → Response Dashboard → Logs & Metrics.

## Slide 11: Prototype Build Plan & Timeline (Sprints)
SoI Innovation Pipeline
BUILD
Break work into 2–4 short sprints. Each ends with a demoable increment.
Tip: Use “Definition of
SoI Prototype Stage — Sub
Done” for each sprint (demoable + evidence captured).
mission Deck
14/23
 | Sprint / Week | Key tasks & deliverables | Owner(s) | Status | 
 | Week 1 | Set up secure donor registration system (Auth & Data Entry). | Pavithra | Functional donor registration and authentication module. | 
 | Week 2 | Develop hospital access portal (Login & Data View). | Roshini | Hospitals can log in and view verified donor data. | 
 | Week 3-4 | Implement real-time donor availability status logic and dashboard display. | Nitheeskumar | Dashboard showing donor availability updates. | 
 | Week 5 | Add blood compatibility alerts and basic reporting features. | Nitishkumar | Alerts and basic reports generated for hospital users. | 
 | Week 6-7 | Conduct PoC testing with end-users and finalize demo preparation | Ragunath | End-user feedback and validation of platform features. | 

## Slide 12: Resources, BOM & Budget
SoI Innovation Pipeline
RESOURCES
List what you need. Keep it realistic and within constraints. (BOM = Bill of Materials)
Item / resource Qty Unit cost Source Notes |  |  |  | 
LAPTOP /PC | 2 units,8GB | 0(Personal use) | --- | Used for development and testing
VS Code IDE | Software (open source) | 0 | https://code.visualstudio.com | Main code editor for frontend & backend
AWS Free Tier( EC2,RDS) | Account | 0 | https://aws.am azon.com/free | Hosting for backend,DB, & testing
MySQL Database | Cloud-hosted via RDS | 0 | Included in AWS free tier | Used for storing donor and hospital data
GitHub Repository | 1 repo | 0 | https://github. com/Roshini-pyexpo/BloodLock | Version control & project
Budget tip Team-funded prototype: use student credits (AWS/GCP etc.) + provided platforms (ByteXL/Nimbus, Gemini); minimal must-have spend via friends & family. You should target funds from investors or end users based on the affordable prototype that you build now. |  |  |  | 

## Slide 13: Prototype Demo & Validation Plan
SoI Innovation Pipeline
VALIDATE
What you will show, how you will test, and what evidence you will capture.
Demo scenario (fill)
[Donor registers and logs in Donor updates availability status Hospital logs in securely
Hospital searches for compatible donors Availability status reflected instantly Compatibility alert displayed]
Audience: Mentors / Judges
Duration: ≤2 minutes
Validation protocols (fill)
Dataset: 20 donors, 3 hospital accounts Load test: 10 simultaneous hospital queries Security test: Unauthorized login attempts Metrics: latency, accuracy, access control
Usability check (small/controlled):
[Who tried it, what task, what you observed]
Pre-demo checklist: reset state • charge/power • stable network / hotspots • safety • backup video/screenshots

## Slide 14: Evidence — Prototype Results & Iterations
SoI Innovation Pipeline
EVIDENCE
Show what improved from v1 → v2, with evidence.
Version What changed Test run Result Evidence link |  |  |  | 
V1 (Initial Prototype) | Basic donor registration and hospital login screens created | Conducted first usability test with 5 users | Users found form long; login security weak | Screenshots of early UI, test notes
V2 (Improved UI + Security Update) | Simplified donor form, added OTP-based hospital login | Tested registration speed and security checks | Registration time reduced by 30%, unauthorized logins blocked | Demo video, OTP validation logs
V3 (Real-Time Availability + Matching Engine) | Added live donor availability update + automated blood group matching | Real-time updates and matching tested with sample data | Availability updated in 1.2 sec, 100% correct matches | Matching test logs, timestamp screenshots
V4 (Emergency Alert System | Integrated push alert system for emergency blood requests | Sent alerts to 10 test donors | 3.4 sec average delivery time, 100% delivery success | Notification logs, alert demo video
Include screenshots/photos/logs. Don’t hide failures — show what you learned and fixed.

## Slide 15: Prototype Demo & Artifacts
SoI Innovation Pipeline
LINKS
Make it easy for reviewers to verify quickly.
Links (paste)
Demo video file upload (MP4, ≤2 min)
https://drive.google.com/file/d/1aSIbNArYSemzkD5Te0sqX2niO8PrI6T-/view?usp=sharing
Repository URL
[ ]
Build files (CAD/PCB)
[ ]
Dataset / logs
[ ]
Release / version
[v1.0-prototype]
QR (optional)
Insert QR for the backup link (optional). Keep it readable.
[Paste QR image here]

## Slide 16: Risks, Limitations & Mitigations
SoI Innovation Pipeline
RISK
Be honest. Show how you will reduce risk before MVP.
Risk / limitation
Impact (L/M/H)
Likelihood
Mitigation / next action
Cloud Service (API/DB) Downtime
High
Medium
Use redundant, managed cloud services (CD Vertical ); implement API health checks and retry logic
Donor/Hospital Authentication Flaw
High
low
Use OAuth 2.0/JWT and standard security libraries; conduct peer code review on
all auth endpoints.
Real-Time Status Update Delay
Medium
Medium
Optimize database queries; use WebSocket/polling only for critical updates; monitor latency.
Include: data access, safety, privacy, integration, performance, stakeholder approvals.

## Slide 17: Go / Refine / Pivot & Next Steps → MVP
SoI Innovation Pipeline
DECISION
Decision must be tied to evidence (not opinion).
Decision (fill)
Decision: [GO ]
Rationale (tie to metrics):
Secure authentication validated
Real-time availability works as expected
Performance targets met under load
]
Next steps toward MVP (not MVP itself)
1) First, we’ll integrate SMS and email notification alerts so donors and hospitals get updates instantly.
2)Second, we’ll add accurate location-based donor matching to improve how hospitals find nearby compatible donors.
3)Third, we’ll refine the hospital UI to make verified donor data and availability status clearer and easier to understand
KPIs to carry forward:
  Secure authentication validated
  Real-time availability works as expected
  Performance targets met under load
Reminder: MVP stage = real end-user pilot + feedback loops. Prototype stage focuses on integration + controlled usability checks.

## Slide 18: References
SoI Innovation Pipeline
REFS
Cite datasets, papers, APIs, libraries, and external assets.
1] World Health Organization, “Blood safety and availability,” WHO, 2024. [Online].
Available: https://www.who.int/news-room/fact-sheets/detail/blood-safety-and-availability.
Example:
[1] A. Author, “Title,” Source, Year. URL (accessed 2025-12-26).